ED/ET Monthly 05/27/2026

ET01 Topics

ET10

- TC105

  - In Test

    - Methane Combustion Characterization – TC105 – May 25 (FRiGG)

- TS115

  - In Build-Up

    - ORCA Ox-Rich RP1 P/B Testing

      - TRR: 05/28/2026

- TS116

  - In Test

    - Blue Origin BE7 TCAv4.0

    - Blue Origin BE7 Fuel Turbopump Test

  - In Build-Up

    - GOX System Build-up

- TS300

  - In Test

    - Blue Origin GTA Concept/Full Scale LAD Testing – TS300 20-ft, FY25

- TS400

  - In Test

    - GS3 Tank Interface Leak Test

- 4693

  - In Build-Up

    - EUS Structural Qual Test SQ-US-01

      - TA Delivery: 10/2026

ET20

ET30

ET40

- Blue Origin Blue Ring Dynamic Test preparations

- SpaceX Starlink Components Acoustic Tests

- HLS Blue Origin Slosh Test tank fastener pull testing

- ULA GEM 63XL Vibration Test preparations and article instrumentation

ET50

- HLS Elevator Risk Reduction Test – Developing a CAD model for a truss tower to support the elevator as it leans as much as 8 degrees in several directions. Developing CAD structure for a tower base to react the loads for tilting and a top section to house the Winch System.

- Blue Origin V20 Cart – Overall configuration drawing sent out to stakeholders for review.

- EUS Simplified Assembly Stand – Midbody weldments starting to be completed.

- HLS Blue Origin Collaboration (Thermal Cold Plates) – Analyzed the updated 6x6 and 10x10 cold plates with new burst and MPD pressures.

- HARS STE – Continuing to work concept design with preliminary stress check inputs.

- BO GS3 LOX / LH2 – Began discussions with test engineer for specific STE needs. Began concept designs.

- 4699 Restoration – Further investigated the floor anchors for the new 4699 lower spider. Participated in a site visit to confirm which anchors were removed and determine how best the new spider should be installed.

- SLS AR3 GSE – Presented initial concepts at Layout Review.

- Walk-In Work

  - SEA (ET20) – Awaiting comments / concurrences from review stakeholders for both drawing and stress report.

  - NTREES (ER64) – Continuing design effort, preliminary drawing provided to customer.

  - 24" Motor (ET10) – Began resuming task, working into workload.

  - Sent ROM to ER14 for COPV test hardware needs.